| Month/Year | 2016 Agenda/Discussion Items & Milestones |
| --- | --- |
| March 2016 | Agenda/Discussion Items: - Review of maps: - Map of LA River Reaches - Map of LACFCD vs. USACE maintenance reaches - Overview of LA River Reaches - LA River Reaches 13 & 14 hydraulic analysis presentation - Establish draft roadmap for the year March 31st – Submittal: Feasibility Report for Malibu Creek and Dominguez Channel Watersheds March 31st – Submittal: Final Maintenance Methodology Pilot Project (MMPP) Report for Compton Creek (Reach 24) and LA River Reach 25 |
| April 2016 | Agenda/Discussion Items: - Maintenance Methodology Pilot Projects (MMPP) Report Reach 24 & 25 - Discuss possible MMPP for next maintenance year - Discussion on the parallel paths for potential projects for the LA River Reach No. 13 & 14 |
| May 2016 | Agenda/Discussion Items: - Discussion of proposed updates to the Maintenance Plan for Reaches 1-110 - Pre-discussion on the scope of Water Quality Sampling May 1st – Submittal: 2015-16 Annual Project and Mitigation Monitoring Report |
| June 2016 | Agenda/Discussion Items: - Water Quality Sampling - Identify specific data needed to ensure water quality and habitat protection - Compare the existing water quality sampling practices under the WDR and MS4 permit requirements for overlaps - Recap of the public meeting for Malibu Creek and Dominguez Channel Watersheds Feasibility Report |
| July 2016 | Agenda/Discussion Items: - Discussion on Draft Feasibility Report for Malibu Creek and Dominguez Channel Watersheds - Discussion on habitat goals (grasses vs. beaches or targeting the creation of certain habitat types) - Discussion on how stormwater plans (EWMPs/etc.) relate to WDR - Discussion on Maintenance Plan Update |
| August 2016 | - No Meeting |
| September 2016 | Agenda/Discussion Items: - Field trip to one or more SBC reaches (pre-clearing) |
| October 2016 | Agenda/Discussion Items: - Recap of the Working Group meetings since February 2016 - Discussion on additional Willow trees within LA River Reach 25 - Discussion on MMPPs for Reach 7 (Bull Creek) and Reach 19 (Pickens Canyon) - Discussion on draft Evaluation of Earth-Bottom Channel Maintenance and Stormwater Management Plans - Roadmap & future agenda items - Other items: - Parallel Path Projects for LA River Reaches 13 & 14 - Stakeholder Participation |
| November 2016 | Agenda/Discussion Items: - Discuss 2016 MMPP for one or more SBC reaches - Overview of Maintenance Plan submittal - Establish draft roadmap for 2017 |
| December 2016 | - No Meeting December 31st – Submittal: Updated Maintenance Plan for LA River Watershed |

For 2017 (and until June 2018):

Spring 2017 – Discuss possible MMPPs for the next maintenance year

Spring 2017 – Evaluate prior year’s MMPP

February 28, 2017 – Submittal: Final Feasibility Report for Malibu Creek and Dominguez Channel Watersheds

August 31, 2017– Submittal: Draft Feasibility Report for Santa Clara River Watershed

Discuss Draft Feasibility Report for Santa Clara River, in advance of stakeholder meeting

October 2017 – Stakeholder Meeting: To discuss Draft Feasibility Report for Santa Clara River Watershed

Winter 2017 Discuss revisions to WDR/401 including Minor changes/corrections to WDR

February 28, 2018 – Submittal: Final Feasibility Report for Santa Clara River Watershed

Early May 2018 – Updated WDR/401 released for public comment

July 2018 – Regional Water Board adopts WDR/401